StandardsHub — Final Roadmap to V1

Phase 1 — IPSAS

1. IPSAS discovery & architecture

- Inventory the IPSAS source files.

- Determine the actual standards/categories available.

- Design the sidebar hierarchy around the source material.

- Avoid creating unnecessary nested structures.

2. IPSAS framework integration

- Add IPSAS to framework configuration.

- Add IPSAS to the Framework Rail.

- Position: after IAS/IFRS, before national frameworks.

- Icon: accent-coloured book.

- No country flag — IPSAS is international/public-sector.

- Initial accent:

  - --ipsas: #0891B2

  - --ipsas-soft: #CFFAFE

  - --ipsas-light: #ECFEFF

  - --ipsas-dark: #0E7490

- Review the colour later because it may be visually close to UK GAAP.

3. IPSAS import

- Metadata.

- Sidebar entries.

- Standard pages.

- Previous/Next.

- TOC.

- Search aliases.

- Status handling.

4. IPSAS QA

- Tables.

- Callouts.

- Supporting text.

- Dark/light.

- TOC.

- Sidebar.

- Navigation.

Phase 2 — Sidebar Architecture & UX

2A. Move IFRS sub-frameworks into the IFRS structure

Currently these are separate page folders:

src/pages/

├── ifrsforsmes/

├── ifrspublications/

├── ifrssustainability/

├── sic/

└── ifric/

Move them into the IFRS structure:

src/pages/ifrs/

├── ...

├── ifrsforsmes/

├── ifrspublications/

├── ifrssustainability/

├── sic/

└── ifric/

The sidebar should then treat them like HGB's DRS structure:

IFRS

IFRS Standards

IFRS for SMEs

IFRS Publications

IFRS Sustainability

IFRIC

SIC

Use:

.sidebar-category-group

.sidebar-category-label

rather than the current special expandable IFRS treatment.

Important: this should be a structural cleanup, not a redesign of the IFRS content.

2B. Sidebar scroll position

Do not implement expanded/collapsed state persistence.

There will be no general expand/collapse system for the sidebar.

Implement only:

Remember and restore sidebar scroll position.

This should work when navigating between standards so the user doesn't lose their place in a long framework list.

Phase 3 — Reading & TOC

3A. Content scroll position

I would not add custom content-position persistence for ordinary sidebar navigation.

Browser Back/Forward already correctly restores reading position, which is the behaviour users expect.

So:

- Browser Back → native restoration

- Browser Forward → native restoration

- Sidebar link → normal navigation to top

No unnecessary JS here.

3B. TOC visual refinement

Improve:

- spacing

- typography

- active state

- indentation

- long-label handling

- dark mode

- small-screen behaviour

3C. TOC active-item scrolling

When the reader moves through a long page:

the active TOC item should automatically remain visible inside the TOC panel.

This becomes particularly valuable for HGB and IPSAS.

3D. Nested TOC

Deferred to v2.

Don't introduce nested TOCs yet.

Phase 4 — Global Search

This should be one of the most important v1 features.

Search behaviour

The search should provide live suggestions while typing, rather than requiring the user to submit immediately.

For example:

User types:

IAS

Suggestions could be:

IAS Standards

────────────────────────

IAS 1   Presentation of Financial Statements

IAS 2   Inventories

IAS 7   Statement of Cash Flows

IAS 8   Basis of Preparation...

IAS 10  Events after the Reporting Period

...

User types:

IAS 16

The ranking should prioritise:

IAS 16 — Property, Plant and Equipment       ← exact match

────────────────────────

IAS 16-related content

IAS 16 references

Related standards

...

Search ranking

I'd eventually use a relevance hierarchy something like:

1. Exact standard code

IAS 16 → IAS 16

2. Exact title

Property, Plant and Equipment → IAS 16

3. Prefix/code match

IAS → all IAS standards

4. Title/keyword match

lease → IFRS 16, IAS 17 historical, HGB lease-related content, etc.

5. Alias / covered-section match

Your existing aliases and covers metadata become useful here.

6. Related standards

Lower priority.

We don't need to implement complicated "popularity" ranking initially. Relevance should come first; popularity can be added later once there is actual search analytics.

Dedicated search page

Opening a search should navigate to something like:

/search?q=IAS+16

rather than keeping everything inside the header dropdown.

The search page can then show:

Search results for "IAS 16"

1. IAS 16 — Property, Plant and Equipment

IAS • Active

2. IAS 36 — Impairment of Assets

Related standard

3. IFRS 16 — Leases

Related standard

This will also give us a useful SEO-friendly search experience without trying to make the search dropdown do everything.

Phase 5 — Header & Global UI

5A. Header

- Hide/remove account icon.

- Review header spacing.

- Review global search placement.

- Verify sticky behaviour.

- Verify mobile header.

5B. Sidebar

- Remove the footer inside the right standards panel.

- Keep the actual site footer.

Phase 6 — Homepage & Framework Landing Pages

This deserves a proper design pass.

Homepage

The homepage should immediately explain the site:

Accounting standards, organised and explained.

Then:

International Standards

IAS | IFRS | IPSAS

National Standards

Ind AS | US GAAP | UK GAAP | HGB | ASBE | ASPE | ...

This also makes the distinction between international and national frameworks obvious.

Remove the unnecessary Framework Overview button from homepage as already planned.

Framework landing pages

Each framework should have:

- Hero

- Short explanation

- Current standards count

- Status/coverage information

- Browse by category

- Recently updated/revised standards where applicable

- Clear CTA to browse standards

No empty TOC column.

Phase 7 — Footer

Footer redesign

- Improve content.

- Remove redundant elements.

- Ensure proper bottom positioning.

- Make short landing pages use a full-height layout so the footer sits at the bottom rather than floating halfway up the screen.

- Verify standard pages still behave correctly.

Phase 8 — Contributions & Monetisation

I'd keep these together because they affect the final site shell.

Contributions

Investigate/add:

- Buy Me a Coffee

- Chai4.me

- OnlyChai

- PayPal

I'd keep the contribution area relatively subtle — probably in the footer rather than making it a major homepage element.

For example:

Support StandardsHub ☕
Help keep the project free and maintained.

Then the contribution options.

Google AdSense

Before adding ads everywhere, establish ad placements.

I'd recommend:

- One placement around the content area.

- Possibly one between major content sections on very long standards.

- Avoid putting ads inside tables/callouts.

- Avoid making the sidebar unusable.

- Avoid intrusive mobile placements.

Most importantly, AdSense should come after the content/SEO/QC phase, not before.

cookies

Phase 9 — Whole-Site QA

This is the big one.

Functional

- Framework Rail

- Sidebar

- Sidebar scroll restoration

- Search

- Breadcrumbs

- TOC

- TOC scroll synchronisation

- Previous/Next

- Reading progress

- Related standards

- Internal links

- Back/Forward

- Mobile navigation

Visual

- Light mode

- Dark mode

- Desktop

- Tablet

- Mobile

- Tables

- Cards

- Callouts

- Banners

- Glossaries

- Formula boxes

- Lifecycle notices

- Framework colours

- Framework Rail icons/flags

Content

- Standard titles

- Native titles

- Statuses

- Dates

- Covers

- Aliases

- No accidental poster remnants

- No duplicate TOCs

- No duplicate notices

- No footer-note remnants

- No emoji callouts

- No malformed tables

Technical

- Build

- Broken routes

- Broken internal links

- Missing assets

- Console errors

- 404

- Sitemap

- robots.txt

Phase 10 — SEO QA

Since SEO is your primary requirement, I'd give this its own dedicated phase rather than treating it as a checkbox.

Check:

- Page titles

- Meta descriptions

- Canonical URLs

- H1/H2 hierarchy

- Breadcrumbs

- Internal linking

- Structured data

- Sitemap

- robots.txt

- Open Graph

- Indexability

- Duplicate metadata

- Thin pages

- Orphan pages

- URL consistency

- Search-friendly standard titles

- Native-language terminology where useful

Also make sure search engines can actually discover the standards through:

Homepage → Framework → Category → Standard

rather than relying on JavaScript.

Phase 11 — Performance & Accessibility

Performance

- CSS size

- JS size

- SVGs

- Fonts

- Page load

- Layout shifts

- unnecessary JavaScript

Accessibility

- Keyboard navigation

- Focus states

- Contrast

- Heading structure

- Link labels

- Decorative icon handling

- Reduced motion

- Screen-reader behaviour

Phase 12 — Final Release

- Final npm run build

- Production preview

- Crawl the generated site

- Fix remaining issues

- Git commit/tag

- Deploy

- Verify production URLs

- Verify sitemap/robots

- Submit/validate with Google Search Console

- Enable AdSense once the site/content is ready

What gets deferred to V2

I'd deliberately stop V1 here.

These can wait:

- Multilingual system

- Automatic language selection

- User language preference

- Location-based language

- Nested TOCs

- Advanced search ranking/popularity

- Japan GAAP rail redesign

- More sophisticated framework relationships

- Personalisation

- Advanced filters

- More jurisdiction-specific visual systems

Final V1 structure

So the big picture is:

IPSAS

↓

Sidebar architecture

↓

Reading + TOC

↓

Global Search

↓

Header / Sidebar cleanup

↓

Homepage + Framework pages

↓

Footer

↓

Contributions + AdSense

↓

Functional QA

↓

Visual QA

↓

SEO QA

↓

Accessibility + Performance

↓

Production QA

↓

🚀 PUBLISH

One thing I particularly like about this roadmap is that we're no longer adding features just because they are possible. We're getting the information architecture, navigation, search, SEO and content quality right first. That will give StandardsHub a much stronger foundation for the multilingual/v2 work later.

<div class="card ci">

<div class="ctitle ci">Objective &amp; scope</div>

<div class="principle">

Prescribes financial reporting requirements for revenue arising from NON-EXCHANGE transactions — other than

those giving rise to a public sector combination. Covers recognizing and measuring such revenue, including

identifying contributions from owners.

</div>

<div class="cross-list">

<span>A public sector combination that is itself a non-exchange transaction (IPSAS 40)</span>

<span>Contributions to social benefit schemes under the insurance approach (IPSAS 42, paras. 26–31)</span>

</div>

<div class="note">

Sister standard: IPSAS 9 covers EXCHANGE transaction revenue. Together they cover most public sector

revenue, pending IPSAS 47's eventual broader rollout.

</div>

</div>

<div class="card cd">

<div class="ctitle cd">Key definitions (para. 7)</div>

<div class="glossary-item">

<div class="glossary-term">Taxes</div>

<div class="glossary-def">

Economic benefits/service potential compulsorily paid or payable to public sector entities, per

laws/regulations established to provide government revenue — EXCLUDING fines or other penalties.

</div>

</div>

<div class="glossary-item">

<div class="glossary-term">Transfers</div>

<div class="glossary-def">

Inflows of future economic benefits/service potential from non-exchange transactions, OTHER than taxes.

</div>

</div>

<div class="glossary-item">

<div class="glossary-term">Control of an asset</div>

<div class="glossary-def">

Arises when the entity can use/benefit from the asset in pursuit of its objectives, AND can exclude or

regulate others' access to that benefit.

</div>

</div>

<div class="glossary-item" style="border-bottom: none">

<div class="glossary-term">The taxable event</div>

<div class="glossary-def">

The event that government/legislature/other authority has determined will be subject to taxation.

</div>

</div>

</div>

CURRENT:

<div class="card ci">

<div class="ctitle cd">Objective &amp; scope</div>

<div class="principle">

Establishes the principles for carrying cash-generating assets (and CGUs) at no more than their recoverable

amount — the higher of fair value less costs to sell and value in use. Applies to all assets (except those held

for sale) that may be impaired at the reporting date.

</div>

<div class="glossary-item">

<div class="glossary-term">Cash-generating asset</div>

<div class="glossary-def">

An asset (or group of assets) that generates an indivisible group of cash flows that are largely independent

of the cash flows from other assets.

</div>

</div>

<div class="glossary-item" style="border-bottom: none">

<div class="glossary-term">Recoverable amount</div>

<div class="glossary-def">The higher of an asset's fair value less costs to sell and its value in use.</div>

</div>

</div>

+------------------+-----------------+

| Objective & scope| Key definitions |

+------------------+-----------------+

|          Scope exclusions          |

+------------------+-----------------+

+-------------------+

| Objective & scope |

+-------------------+

| Key definitions   |

+-------------------+

| Scope exclusions  |

+-------------------+